## Project Identification

| PROJECT OVERVIEW |  |
| --- | --- |
| Project Title | AI-Enhanced Network Anomaly Detection |
| Prototype Name | NOVA - Network Observation and Validation with AI |
| Purpose | Repeatable proof of concept that compares traditional rule-based, AI-based to detect network anomalies. |
| Team Members | Nira Nardeo, Jennifer Silva, Paul Mash and Kevin Villion |
| ## SOURCE CONTROL & PROJECT STATUS |  |
| ## Repository | ## https://github.com/niranardeo/NOVA |
| ## Branch | ## feature/data-exploration |
| ## Evaluated Commit | ## f591ae0 |
| ## Release/Tag |  |
| ## Repository Status |  |
| ## Project Timeline | ## https://github.com/users/niranardeo/projects/1/views/1 |

### Problem

Traditional intrusion detection systems can identify suspicious or malicious network traffic using methods such as signature-based, rule-based, or machine-learning detection. However, an alert alone may not provide enough information to explain why the activity was flagged, what may have caused it, or how an analyst should prioritize the investigation. This can make it difficult for cybersecurity analysts to quickly understand the significance of an alert and determine the appropriate response.

Another challenge is the number of false-positive alerts these systems may generate. Analysts may spend time investigating normal activity that has been incorrectly identified as suspicious, while more serious alerts are waiting to be reviewed. If an alert is incorrectly prioritized or dismissed as a false alarm, actual malicious activity could potentially go unnoticed. Improving the context provided with intrusion detection alerts could help analysts better understand suspicious network activity, reduce unnecessary investigations, and focus their attention on threats that present the greatest risk.

### Significance

### Goals and Objectives:

- Build a controlled proof-of-concept

- Compare traditional and AI-supported detection.

- Evaluate measurable detection performance.

Research Question

To what extent can AI supplement traditional intrusion detection methods by improving the context and identification of likely causes of network traffic while minimizing false positives/false negatives?

### Scope

The project will develop and evaluate a proof of concept in a controlled VM environment using publicly available, labeled network datasets. The implementation focuses on establishing a machine-learning detection baseline and integrating it with a locally hosted AI component to provide additional context and help prioritize alerts. Suricata is being used as a rule-based comparison tool. The project is limited to offline testing and will not include live production monitoring, active scanning, penetration testing, automated blocking or mitigation, a full SOC/SIEM system, or the development of a new large language model.

The AI component will be used to help interpret alerts and identify possible contributing factors based on available evidence. However, a likely contributing factor will not be considered a confirmed root cause unless sufficient evidence supports that conclusion. The AI will be expected to acknowledge uncertainty rather than make conclusions that cannot be supported by the network data, and it will not dismiss an alert as benign without sufficient supporting evidence.

### Expected

### Contribution

Network anomaly detection is an important cybersecurity problem because security analysts often must review large numbers of alerts and determine which ones present actual threats. Traditional intrusion detection methods can identify suspicious or unusual network traffic, but they may also generate false positives or provide limited context about why an event was flagged. This creates challenges for cybersecurity analysts and security operations teams to determine which alerts require immediate attention. Our project will evaluate whether AI can supplement traditional intrusion detection by providing additional context and helping analysts better understand and prioritize suspicious activity.

To evaluate this problem, the project will develop a Python-based proof of concept that processes labeled network data and uses Decision Tree and Random Forest machine-learning models for anomaly detection. Model performance will be measured using accuracy, precision, recall, F1-score, false-positive rates, false-negative rates, and confusion matrices. Detection results will then be provided to a locally hosted AI model to evaluate whether it can provide useful context, identify possible contributing factors, and assist with alert prioritization. The expected contribution is a working prototype, and an evaluation of whether adding AI provides meaningful value beyond traditional detection methods. Rather than assuming that AI improves cybersecurity operations, the project will evaluate its usefulness, limitations, and potential to support analysts in making more informed decisions.

### Initial Research Foundation

- Kevin’s paper

- Cybersecurity Datasets: Our research includes publicly available cybersecurity datasets such as CIC-IDS2017, WUSTL-IIoT-2021, and UNSW-NB15, which provide labeled network traffic for evaluating intrusion detection methods. These datasets contain different types of network activity and attack scenarios, allowing us to compare detection performance across different environments. However, differences in dataset features, labeling, and traffic characteristics may affect model accuracy and the ability to compare results. This research supports our approach to data preprocessing, feature selection, and validation.

- Threat Modeling and Security: Our research also focuses on identifying security risks that could affect the reliability of our results. Microsoft's STRIDE framework provides a structured approach to examining threats such as Tampering, Information Disclosure, and Denial of Service. NIST guidance on adversarial machine learning further highlights how manipulated data and inputs can affect AI system performance. These sources support our decision to include data integrity checks, repository security controls, and testing potentially misleading AI inputs. They also reinforce the importance of ensuring that AI-generated explanations do not override the original detection results.

- Detection Methods and AI Tools: Our research examines traditional intrusion detection methods, machine-learning classifiers, and AI-assisted alert interpretation. Suricata provides a rule-based detection approach, while Python and scikit-learn support the development and evaluation of Decision Tree and Random Forest models. Previous research has demonstrated that these machine-learning methods can effectively identify certain types of malicious network traffic, although their performance depends on the datasets and testing methods used. We are also reviewing research on AI-assisted security analysis to understand whether locally hosted AI can provide meaningful context and help prioritize alerts. These findings will guide our comparison of detection performance, AI-generated explanations, and the limitations of combining these approaches.

## Methodology and Practical-Component Design

The NOVA project uses a controlled proof-of-concept approach to evaluate whether AI can improve the interpretation and prioritization of network anomaly alerts. The methodology includes three main components: traditional rule-based detection using Suricata and planned threshold-based rules, machine-learning classifiers using Decision Tree and Random Forest, and a planned AI-assisted component for alert contextualization. The machine-learning models serve as detection baselines, while the AI component will provide additional explanations and prioritization without overriding the original detection results.

The team has completed initial data preprocessing and machine-learning development using the CICIDS2017 dataset, which contains 2,520,751 prepared network traffic records and 52 input features. A stratified 70/15/15 split was established for training, validation, and testing, with the test dataset withheld for final evaluation. The developed Decision Tree and Random Forest classifiers using scikit-learn to classify network traffic into seven categories. Both models were configured with a maximum depth of 15, a minimum of 10 samples per leaf, and a random state of 42, while Random Forest used 50 trees. A standalone Python runner was also developed to support repeatable training, evaluation, and reporting.

The completed workflow generates traffic classifications, confidence scores, performance metrics, and execution times. Model performance is evaluated using accuracy, precision, recall, F1-score, confusion matrices, false-positive rates, and false-negative rates. The team also maps the seven traffic categories into normal-versus-attack classifications to identify true positives, true negatives, false positives, and false negatives. Additional analysis identifies incorrectly classified traffic, including cases where one attack type is mistaken for another. The next phase will compare these results with Suricata and planned threshold-based detection rules.

The planned AI component will receive structured detection results to provide additional context, identify possible contributing factors, and assist with alert prioritization. The team will evaluate the accuracy and usefulness of these explanations, document unsupported conclusions or disagreements with detection results, and assess any additional processing time. Security validation will focus on maintaining detection-result integrity and ensuring that AI interpretations are supported by available evidence. The expected outputs include Python scripts, trained models, performance comparisons, structured alerts, and AI-generated explanations. These results will help determine whether AI provides measurable value beyond traditional detection methods while identifying its limitations and the continued importance of human judgment.

Threat Model and Security Requirements:

We selected the STRIDE threat-modeling framework to identify security risks that could affect the accuracy, integrity, and reliability of our results. Key assets include datasets, Python scripts, machine-learning models, configuration files, detection results, and AI explanations. Potential threat actors include unauthorized users, attackers attempting to evade detection, and individuals introducing malicious content through compromised dependencies. Human error is also a concern. The main attack surfaces include datasets, preprocessing scripts, model configurations, and the interface between the detector and AI. Important trust boundaries exist between external datasets and the detector, the detector and AI component, and AI explanations and human analysts.

The primary STRIDE threats identified are Tampering, Denial of Service, and Information Disclosure. Tampering with datasets, code, or models could lead to inaccurate results. To reduce this risk, we will validate data quality, use SHA-256 hashes to verify file integrity, and track changes through GitHub. This can be tested by modifying a dataset copy and confirming the integrity check detects the change. DoS could occur if excessive workloads overwhelm the VM environment. We will test processing limits using oversized workloads to evaluate system stability. Information Disclosure is another concern because our GitHub repository is public. We will review repository contents and use secret-scanning tools to check for credentials or sensitive information before publication.

Additional risks include false classifications and misleading AI explanations. We will evaluate Decision Tree and Random Forest models using unseen test data and measure precision, recall, F1-score, and false-positive and false-negative rates. To address potential prompt manipulation, we will use structured alerts to prevent the AI from modifying or dismissing detector results. We will test this by introducing simulated malicious instructions and confirming that the original classifications remain unchanged. Restricted system permissions and experiment logs will also help prevent unauthorized changes and maintain accountability. These controls provide measurable ways to evaluate the security and reliability of our results.

### Environment, Data, Ethics, and Authorization

The NOVA project is being developed using local macOS environments, Python virtual environments, Terminal, and Jupyter Notebooks. Jennifer used these tools to develop and evaluate the Decision Tree and Random Forest models, while Kevin focused on dataset auditing, preprocessing, and validation. The team uses Git and GitHub for version control, collaboration, and project documentation. All data processing is performed locally, without transferring project data to external services.

The primary tools, versions, and purposes are summarized below:

| Tool / Component | Version / Status | Purpose |
| --- | --- | --- |
| Python | 3.11 / 3.13.7 | Data processing, scripting, and model development |
| Jupyter Notebook | 7.6.3 / Version not specified | Dataset exploration, preprocessing, model development, and evaluation |
| Pandas | 3.0.3 in documented environment | Loading, cleaning, and preparing datasets |
| NumPy | 2.4.6 in documented environment | Numerical processing and data preparation |
| Scikit-learn | 1.9.0 in documented environment | Decision Tree, Random Forest, and performance evaluation |
| Matplotlib | Version to be confirmed | Visualization of model results |
| Unittest | Python standard library | Automated testing of Python scripts |
| Git and GitHub | In use | Version control, team collaboration, and documentation |
| CICIDS2017 | Public dataset | Network intrusion-detection testing and evaluation |
| Suricata | Planned | Rule-based detection comparison |
| Local AI model | Planned | Alert interpretation, contextualization, and prioritization |

The team’s dataset was divided into three stratified partitions using a fixed random seed of 42:



| Dataset partition | Records | Intended use |
| --- | --- | --- |
| Training — 70% | 1,764,525 | Model development |
| Validation — 15% | 378,113 | Preliminary evaluation |
| Initial test — 15% | 378,113 | Reserved for final testing |

#### Decision Tree Model Design

Decision Tree classifier using Scikit-learn’s DecisionTreeClassifier with a maximum depth of 15, minimum of 10 samples per leaf, and random state of 42. The model was trained on 176,452 records with 52 input features. Decision Tree was selected as an interpretable baseline, with depth and leaf-size restrictions to help prevent overfitting.

Training completed in approximately 3.58 seconds. The model was then evaluated against 378,113 validation records using accuracy, precision, recall, macro and weighted F1-scores, and class-specific performance.

#### Random Forest Model Design

Random Forest classifier using Scikit-learn’s RandomForestClassifier with 50 trees, a maximum depth of 15, minimum of 10 samples per leaf, random state of 42, and two parallel jobs. The model used the same 176,452 training records and 52 input features.

Random Forest was selected to compare the performance of multiple combined decision trees against a single Decision Tree. Training completed in approximately 6.94 seconds. Both models used identical training and validation datasets, allowing for a consistent comparison of their performance.

## Evaluation, Evidence, and Expected Outcomes

The NOVA project will evaluate the effectiveness of traditional detection, machine-learning models, and AI-assisted alert contextualization. Success will be measured by the ability to accurately identify malicious network traffic, minimize false positives and false negatives, and provide useful context for alert prioritization. The evaluation includes accuracy, precision, recall, macro and weighted F1-scores, confusion matrices, class-specific performance, and processing time. Macro F1-score is particularly important because the dataset contains significantly more normal traffic than some attack categories, meaning high overall accuracy may not reflect how well less common attacks are detected.

Jennifer completed the initial comparison of Decision Tree and Random Forest using the same validation dataset of 378,113 records. The preliminary results are summarized below:

| Evaluation Metric | Decision Tree | Random Forest |
| --- | --- | --- |
| Accuracy | 99.71% | 99.75% |
| Macro F1-score | 85.68% | 91.22% |
| Weighted F1-score | 99.68% | 99.74% |
| Training time | 3.58 seconds | 6.94 seconds |
| True positives | 63,137 | 63,136 |
| True negatives | 313,931 | 314,053 |
| False positives | 328 | 206 |
| False negatives | 717 | 718 |
| False-positive rate | 0.1044% | 0.0656% |
| False-negative rate | 1.1229% | 1.1244% |

Random Forest achieved stronger overall multiclass performance, improving macro F1-score by 5.54 percentage points and reducing false positives by 122 records. However, Decision Tree missed one fewer attack, demonstrating that improved overall performance does not necessarily mean fewer missed threats.

#### Class-Specific Findings and Limitations

The initial results also identified weaknesses in detecting less common attack categories. For example, Decision Tree correctly classified only 20 of 292 Bot records, achieving 6.85% recall and an 11.94% F1-score. Random Forest improved Bot recall to 35.62% and F1-score to 50.73%, although most Bot records were still incorrectly classified. Random Forest also showed a slightly lower recall for Brute Force and Web Attacks compared with Decision Tree.

These findings demonstrate why the team must evaluate individual attack categories rather than relying only on overall accuracy. False positives, where normal traffic is incorrectly flagged as malicious, and false negatives, where malicious traffic is classified as normal, will be evaluated separately. The team will also examine cases where an attack is detected but assigned to the wrong attack category. As discussed by Arp et al. (2022), security-focused machine-learning evaluations can produce misleading results when factors such as class imbalance, data quality, and inappropriate performance measures are overlooked.

#### Planned Evaluation and Expected Outcomes

The next phase will compare the machine-learning results against the traditional rule-based detection baseline using Suricata and planned threshold-based rules. The team will then evaluate whether the locally hosted AI component can improve the explanation and prioritization of selected alerts. Success will be determined by whether AI-generated explanations are supported by available network evidence, identify reasonable contributing factors, and provide useful information beyond the original detection results.

The evaluation will also include negative or failure cases, such as missed attacks, incorrect attack classifications, false alerts, unsupported AI explanations, and situations where insufficient information is available to determine a likely cause. The team will document disagreements between the detector and AI component, whether the AI appropriately acknowledges uncertainty, and any additional processing time introduced by AI contextualization. The expected outcome is not necessarily improved detection accuracy, but evidence showing whether AI can provide meaningful assistance to analysts in understanding and prioritizing suspicious activity.

#### Evidence and Reproducibility

The team will preserve the Python scripts, Jupyter Notebooks, model configurations, dataset preparation steps, training and validation results, confusion matrices, performance metrics, and structured classification-error reports in the NOVA GitHub repository or its documented project artifacts. Planned evidence will also include Suricata comparison results, AI-generated explanations, evaluation of explanation quality, and documented security-testing outcomes.

To support reproducibility, the team will document the software versions, dataset sources, preprocessing steps, training and validation approach, random state, and model parameters. Another qualified person should be able to follow the repository instructions, execute the Python scripts, reproduce the machine-learning evaluation, and compare the resulting metrics with the team's documented findings. The final evaluation will use the withheld test dataset and will document any differences from the preliminary validation results.

References:

## References

OpenAI ChatGPT [model if known] was used 10/2/26 to brainstorm product name. - Nira

10/4/26 to suggest a roadmap proposal – Jenn

Verification the data was cleaned and processed - public

Split the data set 70/15/15